## Slide 1: Scrum-Agile in Practice: Lessons from the SNHU Travel Project
Connor Martin CS-250

## Slide 2: Project Overview & Purpose
Developed SNHU Travel application using the Scrum-Agile framework.
Project goal: Create an engaging, user-friendly tool for booking travel.
Approach: Iterative development with continuous stakeholder feedback.
Purpose of this presentation:
  Share lessons learned from the project.
  Compare Agile with the traditional Waterfall approach.
  Provide insights to help decide on Agile adoption for future projects.

## Slide 3: Scrum-Agile Roles and Their Importance
Product Owner – Maintains product vision, prioritizes backlog, ensures stakeholder needs are met (Schwaber & Sutherland, 2020).
Scrum Master – Facilitates Scrum events, removes blockers, ensures the team follows Agile principles.
Development Team – Builds, tests, and delivers increments that meet the Definition of Done. Key Takeaway: Each role is essential to delivering value quickly and adapting to change.

## Slide 4: How Agile Uses the SDLC Phases
Planning: Define vision and high-level goals.
Analysis: Gather requirements through user stories and stakeholder feedback.
Design: Create functional and technical designs incrementally.
Implementation: Develop features in short sprints.
Testing: Continuous testing as part of the sprint.
Deployment: Deliver working software at the end of each sprint. Difference from Waterfall: All phases happen iteratively instead of sequentially (Agile Alliance, 2021).

## Slide 5: How the Process Would Differ in Waterfall
In Agile: When the project shifted to focus on wellness travel, we simply reprioritized backlog items and adjusted sprint goals.
In Waterfall: This change would have required formal change requests, significant rework, and possible delays. Outcome: Agile allowed us to adapt quickly without halting progress.

## Slide 6: Factors in Choosing an Approach
Agile Works Best When:
  Requirements may change.
  Stakeholders are engaged throughout development.
  Incremental delivery is valuable.
Waterfall Works Best When:
  Requirements are fixed.
  Compliance or regulatory needs demand strict documentation.
  Predictability is prioritized over adaptability. Course Takeaway: The SNHU Travel project’s evolving requirements made Agile the best fit.

## Slide 7: References
References:
Agile Alliance. (2021). What is Agile? https://www.agilealliance.org/agile101/
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. Scrum.org. https://scrumguides.org